LSP — Go-Live Report

Prepared for Fahad

A plain-English walkthrough of everything left before launch — what each step is, why it matters, who does it, and what it costs.

# The big picture

The app is finished — every feature is built, tested, and already running live on the web. Nothing below is “building.” This report is a switch-on and launch list: connecting a few outside services, moving the hosting to a paid plan, and a couple of final housekeeping steps.

Throughout, two markers show who does what:

- Your call — your account, your approval, or a decision only you can make.

- Technical — we handle it once you give the go-ahead.

# First, how “switching on” actually works

Several features are built but deliberately switched off until connected — things like the AI, guest emails, and file storage. Each needs an access key from an outside service (think of it as a password), entered once into our secure hosting dashboard.

- Keys are entered directly into the secure dashboard — never sent by email or chat. They’re like passwords; they go straight into the locked control panel, not into a message.

- Until a key is entered, that feature stays safely off and nothing else is affected. The app runs perfectly fine without them; you just don’t get that one feature yet.

The moment a key is in place, the feature wakes up on its own. No new development needed.

# Part A — Move to paid hosting  (do this first — it has a deadline)

What it is: the app currently runs on a free hosting tier.

Why it matters: the free database expires around September 2026, and the free server “falls asleep” when idle — which makes the guest website slow to wake and, critically, stops Booking.com syncing. This is the only item with a real calendar deadline, and several later steps depend on it.

Who / cost: Technical we do the upgrade; Your call you approve a small fixed monthly fee (we’ll confirm the exact current amount before committing — it’s the main recurring cost of running the app).

Unlocks: a server that’s always awake, a database that won’t expire, and the ability to turn on Booking.com sync (Part C).

# Part B — Switch on the smart features

These are the built-but-dormant features. Each just needs its access key entered into the dashboard. They’re independent — we can do them in any order, one at a time.

| # | Feature | Account needed | Cost | Key goes into |
| --- | --- | --- | --- | --- |
| 2 | AI marketing & strategy | Anthropic (Claude) | Pay-per-use, ~cents/mo | Render (server) |
| 3 | Guest emails | Brevo | Free (~300/day) | Render (server) |
| 4 | File storage + backups | Cloudflare R2 | Free (10GB) | Render + GitHub |
| 5 | Error alerts + uptime | Sentry + UptimeRobot | Free | Render + Vercel |

## 2. AI marketing & strategy

What it is: the app’s AI that writes marketing campaign messages for each guest group, and produces the “where to focus next quarter” strategy brief.

Account: Anthropic — the makers of Claude.

Cost: you only pay for what’s used, and at this volume that’s a few cents a month. It needs a card and a small prepaid credit to start.

Who: Your call you open/approve the Anthropic account; Technical we enter the key into the server.

Unlocks: on the Marketing page, the “Generate campaign” and “AI strategy brief” buttons come alive — right now they show an “AI is switched off” note.

Bonus: we can test this privately before it goes live, so you actually see campaign copy generate first.

## 3. Guest emails

What it is: the app’s automatic emails to guests.

Account: Brevo — an email delivery service.

Cost: the free tier covers around 300 emails a day, which is plenty.

Who: Your call you create the Brevo account and verify a sending address (e.g. bookings@yourdomain); Technical we enter the key and sender address into the server.

Unlocks: booking confirmation emails, the “manage my booking” link for website guests, and the automatic post-stay email (thank-you + feedback request + book-direct offer) that goes out a day after checkout.

## 4. File storage + nightly backups

What it is: a proper cloud home for uploaded photos and documents, plus an automatic nightly safety copy of the entire database.

Account: Cloudflare R2 (recommended — 10GB free with no download charges).

Cost: free at your scale.

Who: Your call you approve the account; Technical we create the storage, enter the keys, and switch storage over.

Unlocks: uploaded files stored reliably in the cloud (instead of on the server itself), and a database backup taken every night that we can restore from if anything ever goes wrong.

## 5. Error alerts + uptime monitoring

What it is: automatic warnings if something breaks, plus a monitor that checks the site is up.

Accounts: Sentry (error alerts) and UptimeRobot (uptime) — both free.

Who: Your call you approve the free accounts; Technical we connect them to the server and website.

Unlocks: you get told promptly if a problem appears instead of hearing it from a guest — and, as a bonus, the uptime check pinging every few minutes helps keep the server awake.

# Part C — Turn on Booking.com sync  (only after Part A)

What it is: two-way calendar sync between the app and your Booking.com listings, so bookings and blocks stay matched automatically.

Why the order: this only works once hosting is on the paid plan (Part A) — Booking.com’s system times out on a sleeping free server.

Who / how: Your call for each apartment, you copy our sync link into your Booking.com extranet and copy Booking.com’s link back into the app (there’s a “Channel sync” box on each unit’s screen for exactly this). Technical we then set two final keys and switch on the automatic 15-minute sync.

Unlocks: no more double-bookings across channels, and OTA bookings appearing in the app automatically — with a “Claim this booking” button to attach the guest’s real details.

# Part D — Final launch steps  (do last, right before real guests)

## 7. Clear out the demo data

What it is: the app currently holds fake sample guests and bookings we used for testing.

Who: Your call you confirm the exact database and eyeball it first; Technical we then run the wipe.

Important: this is deliberate and can’t be undone, which is why it’s the last step and needs your sign-off before we fire it.

## 8. Housekeeping tidy-up

What it is: Technical we deactivate the empty “Main” building under CBD and clean up a couple of old leftover hosting projects. No impact on you or day-to-day use.

# Decisions we need from you  (not blockers, but pending)

- Card payments (DPO): currently switched off on purpose — you paused this on 2 July. Do you want to resume it for launch or leave it off?

- Booking.com guest details: should staff copy guest info manually from the extranet (no build), or should we build the full automated connection (needs separate Booking.com approval)?

- One small favour: forward us a single real Booking.com “new booking” notification email — that lets us build automatic guest-detail capture later, against a real example rather than guesswork.

# Recommended order

- Part A — paid hosting (deadline + unblocks Booking.com).

- Part B — switch on the smart features, starting with the AI (#2) since it’s a single key and the most visible win, then guest emails (#3).

- Part C — Booking.com sync.

- Part D — wipe demo data, then launch.

Parts B and the decisions can happen alongside everything else, in any order.

# What it costs to run

The reassuring part: the only meaningful recurring cost is the paid hosting (Part A). Everything in Part B is either free (Brevo, Cloudflare R2, Sentry, UptimeRobot) or a few cents of usage (the AI). We’ll confirm the exact hosting figure with you before committing to it.